①

GOLF FUNDRAISER PRO

Phase 1

Admin-Run Tournament

Registration · Check-In · Score Entry · Leaderboard · Emails · Landing Page

Golf Scramble Made Easy  ·  Implementation Design Series  ·  v1.0

# 1. Phase 1 Goal & Scope

Phase 1 delivers a complete tournament management system the organizer can use at a real event. Golfers register online and check in via QR code. The organizer enters scores manually from a tablet. There is no mobile scoring app yet — that is Phase 2. An admin-only leaderboard shows standings. A branded public landing page accepts registrations and donations.

Deliverable:  An organizer can run the CLHS 4th Annual Golf & Give end-to-end using Phase 1 alone. Every subsequent phase adds capability without replacing any Phase 1 work.

| Timeline | 8–10 weeks (2-week infra sprint + 8-week feature sprint) |
| --- | --- |
| New Apps | apps/admin (Expo Router web), apps/web (Next.js), apps/api (ASP.NET) |
| New Packages | packages/ui, packages/shared-types, packages/theme |
| Database | Full schema created (see Foundation §4). All future-phase tables exist as empty. |
| Mobile App | NOT in Phase 1. Admin scores from tablet via admin web app. |
| Public Leaderboard | Admin-only in Phase 1. Public launch in Phase 2. |

# 2. Sprint 1–2: Infrastructure (2 Weeks)

## 2.1  Monorepo Bootstrap

- npx create-turbo@latest golf-fundraiser-pro — select npm workspaces

- Create apps/api (dotnet new webapi), apps/admin (npx create-expo-app --template tabs), apps/web (npx create-next-app)

- Create packages/ui, packages/shared-types, packages/theme with package.json and tsconfig.json

- Configure turbo.json pipeline: build depends on ^build; lint and type-check run in parallel

- Add .github/workflows/ci.yml — runs turbo lint, type-check, test on every PR

## 2.2  Database Setup

- Add Docker Compose (see Foundation §8) and confirm postgis/postgis:16-3.4 starts

- Install EF Core: dotnet add package Microsoft.EntityFrameworkCore.Design Npgsql.EntityFrameworkCore.PostgreSQL NetTopologySuite

- Create ApplicationDbContext with all entities (full schema — Foundation §4)

- dotnet ef migrations add Phase1_InitialSchema

- Run: CREATE EXTENSION IF NOT EXISTS postgis; in migration's Up() raw SQL

- Seed: Eco Green default theme, one demo organization, one demo event

## 2.3  API Project Structure

apps/api/
  Program.cs              # Minimal hosting, service registration
  appsettings.json        # DB, JWT, SendGrid, Stripe (empty Phase 1)
  Data/
    ApplicationDbContext.cs
    Migrations/
  Features/               # Vertical slice per feature area
    Auth/
    Events/
    Teams/
    Players/
    Scores/
    Sponsors/
    Emails/
    QR/
  Common/
    Middleware/            # Exception handler, JWT validation    Extensions/            # IServiceCollection, IApplicationBuilder

# 3. Organization & Event Setup

## 3.1  Organization Management

- POST /api/v1/auth/register — creates user + organization in one call. Returns JWT pair.

- GET/PATCH /api/v1/orgs/{id} — org name, slug, logo upload, mission statement, is_501c3, theme tokens

- Logo upload: POST /api/v1/orgs/{id}/logo — multipart/form-data. API resizes to 200px height, stores on CDN, returns URL.

- Theme save: validateContrast(primary, surface) from packages/theme runs server-side before saving. Returns 422 if contrast < 4.5:1.

## 3.2  Event Creation

- POST /api/v1/events — creates event under org. Returns event_code (8-char random alphanumeric).

- Format: scramble | stroke | stableford | best_ball

- Start type: shotgun (all teams start simultaneously on different holes) | tee_times (sequential)

- Holes: 9 or 18. All downstream calculations adapt.

- Shotgun setup: POST /api/v1/events/{id}/shotgun-assignments — auto-assigns teams to holes, validates no duplicates.

- Tee time setup: POST /api/v1/events/{id}/tee-times — start time + interval in minutes. Returns full schedule.

- Course setup: POST /api/v1/events/{id}/course — attach course record, set par and handicap_index per hole.

## 3.3  Hole Challenge Configuration

- POST /api/v1/events/{id}/challenges — create challenge: type, hole_number (null = all-day challenge), description, prize, sponsor_id

- PATCH /api/v1/challenges/{id}/result — admin enters result manually (distance in yards, player name). Phase 6 upgrades to GPS measurement.

# 4. Three-Mode Registration System

All three registration modes are built and enabled in Phase 1. Each mode can be independently toggled per event via events.config.

## 4.1  Mode 1 — Full Team Registration

- POST /api/v1/events/{id}/register/team — captain provides team name, all player details, and entry fee method

- Invite links (optional): POST /api/v1/teams/{id}/invite — generates a signed invite_token (HMAC, 48hr expiry). Sends email with registration link.

- Teammate self-registers via /e/{orgSlug}/{eventCode}/join?token={invite_token}

- Slot tracking: teams.max_players (default 4). When all slots filled, team.is_complete flips to true automatically.

## 4.2  Mode 2 — Join an Existing Team

- GET /api/v1/events/{id}/teams?q={search} — fuzzy name search returns open teams with available slots

- POST /api/v1/events/{id}/register/join — { team_id, player details }. Validates slot availability with optimistic lock.

- Captain receives email notification when a new player joins their team.

## 4.3  Mode 3 — Free Agent Pool

- POST /api/v1/events/{id}/register/free-agent — player details + preferences: skill_level (beginner|intermediate|advanced|competitive), age_group (under30|30to50|over50), gender, pairing_note

- GET /api/v1/events/{id}/free-agents — admin view: all unassigned players with preference cards

- POST /api/v1/events/{id}/free-agents/assign — { player_id, team_id }. Admin drag-and-drop. Triggers team assignment email.

- POST /api/v1/events/{id}/free-agents/auto-pair — handicap snake draft algorithm. Returns proposed pairings for admin review before committing.

- Auto-pair algorithm: sort free agents by handicap, snake-draft into groups of max_players. Soft preference matching (same age group) applied as tiebreaker.

# 5. Admin Dashboard (Expo Router Web)

The admin dashboard is a web app built with Expo Router. It shares ScoreCard, TeamCard, and other components from packages/ui with the Phase 2 mobile app. Organizers access it from any browser on a tablet, laptop, or phone.

## 5.1  Dashboard Screens — Phase 1

- Event Hub (/admin/events/{id}) — Central screen: quick stats (teams checked in, scores complete, $ raised), nav to all panels below

- Registration Panel — Tabs: Complete Teams | Partial Teams | Free Agents | Pending Invites. Each team card shows players, payment status, and check-in status.

- Free Agent Board — Kanban-style: Unassigned pool on left, team cards on right. Drag-and-drop assignment. Auto-pair button with preview modal.

- Check-In Screen — Full-screen QR scanner (device camera) or name search. Individual and team check-in. Live counter widget.

- Score Entry — Select team → enter hole-by-hole gross scores. Running to-par displayed. Save auto-triggers leaderboard recalculation.

- Leaderboard (Admin) — Sortable standings table: rank, team, to-par, gross, thru. Not publicly accessible in Phase 1.

- Hole Challenges — Manual result entry per challenge. Closest-to-pin: enter distance. Longest drive: enter distance. Puts result on challenge leaderboard.

- Sponsors Panel — Upload logos, set tier and placements. Preview how sponsor appears on landing page and (in Phase 2) leaderboard.

- Fundraising Panel — Entry fees collected vs. expected. Donation log. Grand total counter.

- Print Kit — Button: Generate QR Kit PDF. Button: Generate Paper Scorecards PDF (one per team, pre-filled with hole, par, handicap_index).

# 6. QR Check-In

- Every registered player receives a unique QR code in their confirmation email. The QR encodes a signed token: { type: player_checkin, player_id, event_id, signature }

- Admin check-in screen: camera streams to QR decoder. On successful scan, PATCH /api/v1/players/{id}/checkin called. Player card flips to checked-in state with timestamp.

- Team check-in shortcut: if all players in a team are checked in, team.check_in_status flips to complete automatically.

- Walk-up registration: from check-in screen, admin taps 'Add Walk-Up'. Abbreviated form (name, email, team assignment). Generates and displays QR on screen for player to screenshot.

- Live counter component subscribes to check-in events (polling in Phase 1; SignalR in Phase 3). Shows 'X of N teams checked in'.

# 7. Automated Emails

SendGrid is configured in Phase 1. All email templates live in the email_templates table, are org-branded, and are sent by the Email feature in apps/api.

| Trigger | Recipient | Content |
| --- | --- | --- |
| Registration confirmation | All players on team | Event details, team name, unique QR check-in code, entry fee receipt, event date/location |
| Invite link | Invited teammate | Captain's name, team name, registration link with token, deadline |
| Team assignment | Free agent | Team name, captain name, starting hole or tee time, teammate roster |
| Event reminder | All checked-in players | 24 hours before: tee time, starting hole, course address link, weather check suggestion |
| Thank-you | All players | Final score, leaderboard position, total funds raised, sponsor acknowledgments, donation CTA |
| Donation receipt | Donor | Amount, event name, org name, 501c3 note if is_501c3=true, tax year |

Email Timing:  Confirmation sends immediately on registration. Reminder sends via a scheduled job at event.start_at - 24 hours. Thank-you sends when admin marks event status = completed. Use Hangfire (background jobs library for .NET) for scheduled sends.

# 8. Public Landing Page (Next.js)

- Route: /e/{orgSlug}/{eventCode} — SSR rendered. Available in Phase 1 as a registration page. Leaderboard link appears in Phase 2.

- Above fold: org logo, event name, date, course name. Org theme colors applied via CSS custom properties.

- Registration CTAs: three buttons — Register a Team, Join a Team, I Need a Team. Each links to the relevant registration form.

- Donation widget: DonationForm component with amount presets and custom amount. POST /api/v1/events/{id}/donations. Thermometer bar shows progress toward goal.

- Sponsor showcase: logos displayed in tier order (Title → Gold → Hole → Silver → Bronze).

- Remaining slots counter: 'X team spots remaining' updated server-side on each page load (ISR, 60-second revalidate).

- JSON-LD Event structured data in <head> for Google Search rich results.

- Open Graph meta tags: event name, date, org logo — for social media sharing.

- 'Leaderboard Coming Soon' placeholder shown in Phase 1. Replaced with live leaderboard link in Phase 2.

# 9. Phase 1 API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Create organizer account + organization. Returns JWT pair. |
| POST | /auth/login | Validate credentials. Returns JWT pair. |
| POST | /auth/refresh | Exchange refresh token. Returns new JWT pair. |
| GET | /orgs/{id} | Get org details including theme and branding |
| PATCH | /orgs/{id} | Update org name, mission, theme, 501c3 flag |
| POST | /orgs/{id}/logo | Upload org logo (multipart). Returns CDN URL. |
| POST | /events | Create event under org. Returns event with generated event_code. |
| GET | /events/{id} | Full event config including course, holes, challenges |
| PATCH | /events/{id} | Update event settings, format, status |
| POST | /events/{id}/shotgun-assignments | Auto-assign teams to holes for shotgun start |
| POST | /events/{id}/tee-times | Generate tee time schedule from start time + interval |
| POST | /events/{id}/course | Attach course, set par and handicap_index per hole |
| POST | /events/{id}/register/team | Mode 1: full team registration |
| POST | /events/{id}/register/join | Mode 2: individual joins existing team |
| POST | /events/{id}/register/free-agent | Mode 3: solo player enters free agent pool |
| GET | /events/{id}/free-agents | Admin: list unassigned free agents with preferences |
| POST | /events/{id}/free-agents/assign | Admin: assign free agent to team. Triggers email. |
| POST | /events/{id}/free-agents/auto-pair | Admin: run handicap snake draft. Returns proposed pairings. |
| POST | /teams/{id}/invite | Generate signed invite token. Sends invite email. |
| PATCH | /players/{id}/checkin | Mark player as checked in. Updates team status. |
| PATCH | /scores/{teamId}/{holeNumber} | Admin score entry. Triggers leaderboard recalculation. |
| GET | /events/{id}/leaderboard | Admin-only standings (auth required in Phase 1) |
| CRUD | /events/{id}/sponsors | Sponsor management: logo, tier, placements |
| CRUD | /events/{id}/challenges | Hole challenge setup |
| PATCH | /challenges/{id}/result | Admin enters challenge result manually |
| GET | /events/{id}/fundraising | Totals: fees collected, donations, grand total |
| POST | /events/{id}/donations | Record a donation (manual or form submit) |
| GET | /events/{id}/qr/kit | Generate QR print kit (all event QR codes as ZIP) |
| GET | /events/{id}/scorecards/pdf | Paper backup scorecards PDF for all teams |
| GET | /pub/events/{eventCode} | Public: landing page data (no auth required) |

# 10. What Phase 1 Deliberately Excludes

Not a gap:  These are intentional deferrals. The database schema, API structure, and component library are designed for all of them. They're enabled in later phases, not retrofitted.

| Excluded Feature | Added In | Why Deferred |
| --- | --- | --- |
| Mobile scoring app (iOS/Android) | Phase 2 | Admin scores manually. No mobile app yet. |
| Public leaderboard | Phase 2 | Admin-only leaderboard ships Phase 1. Public launches with mobile app. |
| Offline scoring (SQLite) | Phase 2 | No mobile app means no offline device. |
| QR scorecard transfer | Phase 2 | Requires the mobile app. |
| Live SignalR updates | Phase 3 | Admin dashboard uses polling in Phase 1. <2s push waits for Phase 3. |
| Email ad builder | Phase 3 | Transactional emails ship Phase 1. Ad builder is a Phase 3 feature. |
| Stripe payments | Phase 4 | Manual payment tracking in Phase 1. Online payment processing in Phase 4. |
| Auction (all formats) | Phase 4 | Requires Stripe card-on-file. |
| League / handicap engine | Phase 5 | Season tables exist in DB, populated Phase 5. |
| GPS / Mapbox | Phase 6 | cup_location column exists, is null until Phase 6. |