⑥

GOLF FUNDRAISER PRO

Phase 6

GPS & Mapping

Distance to Pin · Elevation · Mapbox Satellite · Offline Tiles · Drive Tracking

Golf Scramble Made Easy  ·  Implementation Design Series  ·  v1.0

# 1. Phase 6 Goal & Scope

Phase 6 adds GPS-based distance to pin, elevation change display, and Mapbox satellite hole view to the mobile scoring app. It also enables GPS-based drive distance tracking for longest drive contests. Phase 6 is kept separate because it introduces genuinely different technical requirements: PostGIS spatial queries, Mapbox GL integration, DEM terrain elevation APIs, and on-course device GPS behavior.

| Timeline | 6–8 weeks |
| --- | --- |
| New Libraries | @rnmapbox/maps (mobile), mapbox-gl-js (web), @turf/turf (client-side geospatial) |
| New Infra | Mapbox account (free tier: 50k loads/month). DEM elevation API (Open-Elevation or Mapbox Terrain API). |
| DB Changes | Populate cup_location and cup_elevation_m columns (exist since Phase 1, null until now). Add course_rating and slope_rating to course_holes. |
| Prerequisite | Phase 2 complete. Mobile app and offline SQLite architecture in place. |

League Value:  GPS is especially valuable for league play (Phase 5). League members return to the same course every week — once the course is set up, tiles are cached on device and GPS distances are available at zero cost for every subsequent round on that course.

# 2. Cup Location Setup

## 2.1  Admin Course Setup Tool

- New screen in mobile app: Course Setup (admin role only). Lists all 18 holes.

- Admin taps a hole → 'Set Pin Location' button. App takes current GPS reading.

- Device GPS averages 5 readings over 5 seconds to reduce error. Shows uncertainty radius (± N meters).

- Admin confirms. PATCH /api/v1/courses/{id}/holes/{holeNumber}/cup → saves to course_holes.cup_location.

- DEM elevation fetched server-side after save: GET https://api.opentopodata.org/v1/srtm30m?locations={lat},{lng}. Saved to cup_elevation_m.

- One-time setup per course. Admin can update pin position day-of (pin moved for the round).

- PostGIS index: CREATE INDEX ON course_holes USING GIST (cup_location) — already in Phase 1 migration, now matters.

# 3. Distance to Pin

## 3.1  Offline-First Calculation

- Cup coordinates downloaded to SQLite at event/round join as part of event_cache. < 5 KB for all 18 holes.

- Online mode: GET /api/v1/holes/{id}/distance?lat={lat}&lng={lng} → server uses ST_Distance(cup_location, ST_SetSRID(ST_MakePoint(lng,lat),4326)) in meters, converted to yards.

- Offline mode (primary): client-side Haversine formula. < 1ms. No network required.

// Haversine in TypeScript (packages/ui/utils/geo.ts)
export function distanceYards(lat1: number, lng1: number,
                              lat2: number, lng2: number): number {
  const R = 6371000; // Earth radius in meters
  const dLat = toRad(lat2 - lat1);
  const dLng = toRad(lng2 - lng1);
  const a = Math.sin(dLat/2)**2
          + Math.cos(toRad(lat1)) * Math.cos(toRad(lat2))
          * Math.sin(dLng/2)**2;
  const meters = R * 2 * Math.atan2(Math.sqrt(a), Math.sqrt(1-a));
  return meters * 1.09361; // meters to yards}

## 3.2  Elevation Change

- Player elevation: fetched from DEM API at player's current GPS coordinates. Cached for 60 seconds (player doesn't move that fast).

- Elevation change = cup_elevation_m − player_elevation_m. Positive = uphill, negative = downhill.

- Display: '+12 ft uphill' or '−8 ft downhill' below the yardage number.

Never use device GPS altitude:  Device barometric/GPS altitude has ±10–30 ft accuracy — useless for golf elevation. Always use DEM terrain data fetched from a tile server or API.

## 3.3  GPS Polling

- expo-location watchPositionAsync: accuracy = HIGH, timeInterval = 15000 (15 seconds), distanceInterval = 5 (5 meters).

- Polling paused automatically when score entry modal is open (saves battery, player isn't moving).

- Polling paused when app goes to background.

- Uncertainty indicator: if GPS accuracy > 10 meters, show ± ring around player dot on map.

# 4. Mapbox Satellite Hole View

## 4.1  Map Setup

// apps/mobile/screens/HoleMap.tsx
import MapboxGL from '@rnmapbox/maps';

// Initialize with public token (safe to expose)
MapboxGL.setAccessToken(process.env.EXPO_PUBLIC_MAPBOX_TOKEN);

// Satellite tile layer
<MapboxGL.MapView styleURL={MapboxGL.StyleURL.Satellite}>
  <MapboxGL.Camera
    centerCoordinate={[cupLng, cupLat]}
    zoomLevel={17}
    heading={courseOfTravelBearing}  // auto-rotate to face play direction
  />
  <CupMarker coordinate={[cupLng, cupLat]} />
  <PlayerDot coordinate={[playerLng, playerLat]} accuracy={gpsAccuracy} />
  <DistanceLine from={[playerLng, playerLat]} to={[cupLng, cupLat]} />
  <YardageRings center={[cupLng, cupLat]} radii={[91, 137, 183]} /> {/* 100/150/200 yds */}</MapboxGL.MapView>

## 4.2  Offline Tile Cache

- Before round starts: mandatory pre-flight item — 'Course map downloaded'

- MapboxGL.offlineManager.createPack({ name: courseId, styleURL: Satellite, bounds: courseBounds, minZoom: 14, maxZoom: 18 })

- courseBounds: bounding box of all 18 holes' cup locations + 500m padding. Calculated from cup_location data in event_cache.

- Estimated download size: ~150–250 MB for an 18-hole course at zoom 14–18. Download on WiFi before leaving for course.

- Pack stored in device filesystem. Persists across app restarts. Re-download only if cup locations change.

# 5. GPS Drive Distance Tracking

- 'Mark Drive' button appears on hole screen after tee shot is expected (hole 1 tee, etc.).

- Scorekeeper taps 'Mark Drive' when team selects a drive. GPS coordinates recorded and stored in pending_scores as drive_location.

- Scorekeeper taps 'Mark Ball' on arrival at ball. GPS coordinates stored as ball_location.

- Distance calculated: distanceYards(driveLat, driveLng, ballLat, ballLng). Displayed with ± disclaimer.

- Manual entry always available: if GPS is unreliable (wooded hole), scorekeeper enters drive distance in yards via text input.

- Per-hole config: wooded_hole flag in course setup disables GPS drive distance for that hole and defaults to manual.

- Challenge leaderboard: longest drive_location-to-ball_location distance per hole surfaced in hole challenge tab.

# 6. Phase 6 API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| PATCH | /courses/{id}/holes/{n}/cup | Save cup GPS coordinates and trigger DEM elevation fetch. |
| GET | /holes/{id}/distance | Server-side distance calculation. ?lat=&lng=. Returns yards + elevation change. |
| GET | /events/{id}/course-cache | Download full course GPS data for SQLite: all cup locations, hole metadata, course bounds for tile download. |
| PATCH | /scores/{teamId}/{holeNumber}/drive | Save drive_location and ball_location from GPS. Returns calculated drive distance. |

# 7. Accuracy Guidance for Organizers

| Condition | Expected Accuracy | Recommendation |
| --- | --- | --- |
| Open fairway | 3–5 meters | Display distance. Reliable for yardage guidance. |
| Light tree cover | 5–10 meters | Display with ± indicator. Acceptable for guidance. |
| Dense tree canopy | 10–30 meters | Show uncertainty ring. Warn golfer. Disable GPS drive distance. |
| Elevation (device) | ±10–30 ft | Never use device GPS altitude. Use DEM terrain API. |
| Cup setup accuracy | 3–5 meters | Walk within 1 meter of cup for setup. Average 5 readings. |